Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 November 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Flight Booking App |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a traveler/operator, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a traveler/operator, I can reset my password. | 2 | Medium |  |
| Sprint-2 | Flight Search & Discovery | USN-3 | As a traveler, I can search flights by origin, destination, and date. | 3 | High |  |
|  |  | USN-4 | As a traveler, I can apply filters (price, timing, airline, class). | 2 | High |  |
| Sprint-3 | Flight Booking & Payment | USN-5 | As a traveler, I can book a flight and select a seat. | 3 | High |  |
|  |  | USN-6 | As a traveler, I can make secure payment and receive confirmation. | 3 | High |  |
|  |  | USN-7 | As a traveler, I can view, cancel, or modify bookings. | 2 | Medium |  |
| Sprint-4 | Flight Operator & Notifications | USN-8 | As a flight operator, I can add/update/cancel flights in real-time. | 3 | High |  |
|  |  | USN-9 | As a traveler/operator, I receive notifications for booking, cancellations, or delays. | 2 | Medium |  |
|  |  | USN-10 | As an admin, I can manage users, operators, and monitor system activity. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 3 Days | 25 Nov 2025 | 27 Nov 2025 | 5 | 27 Nov 2025 |
| Sprint-2 | 5 | 3 Days | 28 Nov 2025 | 30 Nov 2025 | 5 | 30 Nov 2025 |
| Sprint-3 | 8 | 4 Days | 1 Dec 2025 | 4 Dec 2025 | 8 | 4 Dec 2025 |
| Sprint-4 | 8 | 4 Days | 5 Dec 2025 | 8 Dec 2025 | 8 | 8 Dec 2025 |